| Project Status Report |  |
| --- | --- |
| Project Name | OSCI-CAN Website Improvement by Group C |
| For Week Ending | 07-11-2025 |
| Project Status | Yellow |
| Status Description | * The reason why the project is yellow is because we are still in the designing stage and based on the review we also got, we have a lot to do * Our plan is to make changes based on the reviews gotten and soon as possible then focus on completing the website |
| Activities—During the Past Week |  |
| The activities we worked on are listed below: - Picked a theme for the WordPress website and started customizing - Created Each page in the navigation bar (Home, About, Event, Programs, Resources, FAQ) - Designed the layout for each page - We also created an above header element to showcase the suicide line so it’s the first thing the user sees when entering the page. - We designed the layout for the footer |  |
| Activities—Planned for Next Week |  |
| The activities we plan on achieving next week which will be mostly focused on making changes on the reviews we got from the customer check outs - We plan to make all changes to font size of some text (Some were too small some were to big) - Add text to images for further explanation - Remove carousel and create a new design for what should replace it - Moves the Our Services page a little higher in the home page for fast accessibility - Add read more closer to text in other to prevent omission by user - Separate programs and Event into separate pages on the navigation bar - Add a contact us page - Make the Donate now and Call Now the same shape - Make the images on the events page consistent |  |
| Project Issues |  |
| So far, we do not have any issue the only concern we have is that due to the reduce in capability we have by using WordPress we might not be able to fully duplicate a website like our high-fidelity designs |  |
| Project Changes |  |
| The project changes that will be done to the website are - Removal of carousel from home page - Separation of events and programs page - Adding text to icons on resource page Apart from the changes that are going to be done due to the reviews gotten their no other changes made by the group |  |